**Name: Daniel Sung**

**Web Development Project**

**Task Breakdown**

| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| --- | --- | --- |
| 1. Create user stories | 3/20/23 | 3/21/23 |
| 2. Decide Color choices/ finalize design guides | 3/21/23 | 3/21/23 |
| 3. Create wireframes using Figma | 3/22/23 | 3/22/23 |
| 4. Create Development Plans | 3/23/23 | 3/23/23 |
| 5. Begin coding homepage (index.html) | 3/23/23 | 3/24/23 |
| 6. Start to add the requirements (accordions,tabs,contact,links,etc) | 3/26/23 | 3/27/23 |
| 7. Add the additional pages besides the homepage | 3/27/23 | 3/29/23 |
| 8. Implement react.js and two additional effects/interactions/widgets | 3/28/23 | 3/31/23 |
| 9. Improve the css styles for fonts/colors | 3/29/23 | 4/1/23 |
| 10. Improve web accessibility | 3/30/23 | 4/1/23 |